RAPID VALLEY SANITARY DISTRICT

BOARD OF TRUSTEES MEETING

Februar 11, 2019

***********************************************

Chairman Dwight Peterson called the meeting to order at 7:00 p.m.  Present at roll call were Clyde Elwood, Andy Fitzgerald, Shirley Haines, Rick Hensley, Diana Nelson, Connie Olson, Dwight Peterson, Robert Phillips. Jack Tomac was absent.  Also, in attendance were Rusty Schmidt, Manager; Dustin Dale, AE2S; and Marty Garwood.

APPROVAL OF AGENDA:  A motion was made by Clyde Elwood to approve the agenda.  Bob Phillips seconded the motion to approve the agenda.  Motion carried.

APPROVAL OF MINUTES:   A motion was made by Rick Hensley to approve the minutes from the January meeting.  The motion was seconded by Connie Olson.  Motion carried.

APPROVAL OF FINANCE REPORT:  The financial reports were distributed to the Trustees for their review prior to the meeting.    A motion was made by Connie Olson to approve the Finance Report.  Clyde Elwood seconded the motion.   Motion carried.

ITEMS FROM THE PUBLIC: 	None.

PRESIDENT’S REPORT:

- Quality on Tap Magazine:  Discussion was held on the pros and cons of subscribing to SDARW “Quality on Tap” magazine.  Jack Tomac had sent an e-mail advocating the District utilize the magazine once a year as a format for sending our annual report, etc.  The cost is approx. 75¢/issue.  With 3,900 accounts, the cost to the District would be approx. $3,000.   The majority view of the BOT was to utilize other formats rather than the Quality on Tap magazine.  A motion was made by Connie Olson that RVSD would not utilize Quality on Tap on an annual basis.  The motion was seconded by Andy Fitzgerald.  Motion carried.    A motion was made by Connie Olson directing the Manager to investigate the cost of installing an electronic sign board, utilizing the newspaper and other media outlets, etc.  The motion was seconded by Clyde Elwood.  Motion carried.

MANAGER’S REPORT:

- Water Loss:  Line loss was up slightly from January 2018.  The weather has been too cold for the service department to be doing leak detection.  A valve and hydrant still need to be repaired before the O’Brien St. area can be pressure tested.   The goal for 2019 is to get line loss down to 13% for the year.

- Nanostone Project:  The mock-up of the Quad rack (skid X) has been completed.  The tanks and motors have been installed for Skid B.  The four modules have not arrived as of yet.  The Manager stated that he hopes to be up and running with the full 50 modules soon.  Once they are all operating,   skid B should be able to run at rate of 1.4 mg/day.

- SDCL 34A-5-21.2:   Senate bill 73 has passed in the State Senate and has been referred to Committee.  This change in the state law is specifically intended for smaller districts which may have difficulty getting enough people to serve on their boards.

- Diamond Ridge Development:  The weather has delayed finalizing this project.  There are still a few minor things that need to be corrected on this phase.  The property transfer for the booster station lot has not been completed yet.  The Engineer will be designing the 12” water main to connect Diamond Ridge to Homestead St.

- Murphy Ranch Phase 6:  The developer did not get the necessary permits from the County so the project was halted until he gets approval.  The District has not received anything on the bond as of yet.  All entities are aware that the project can not be platted until the bond is in place.

EXECUTIVE SESSION:  A motion was made by Andy Fitzgerald to go into Executive Session to discuss contract issues.  The motion was seconded by Connie Olson.  The Board entered Executive Session at 7:30 p.m.  The BOT came out of Executive Session at 7:55 p.m.

MISC. ITEMS:  None

There being no further business, the meeting was adjourned at 7:57 p.m.

Respectfully Submitted,

Marty Garwood